## Slide 1: Organization Structure

## Slide 2: Organizational Structures
Types of Organization
  Functional organization
  Project-based organization
  Matrix organization
Parameters for each organization type
  Organizational Unit
  Key players
  Roles and Responsibilities
  Structure: Information flow between roles
  Benefits and Challenges (“pros and cons”)

## Slide 3: Groups, Teams and Committees
Group: A set of people who are assigned to a common task and who work individually to accomplish their assignment.
Team: A small group of people working on the same problem or subproblem in a project. The team members depend on one another to do their tasks.
  Project Team: Based on the premise that every member can and must make a valuable contribution to the project.
Committee: Comprised of people who come together to review and critique issues, propose recommendations for action.

## Slide 4: Organization
Definition Organization: A set of organizational units and their different relationships with each other.
Organizational units can be organized according to many different categories, for example by function or by project type. Typical examples of organizational units:
  Functional organization: Research, Development, Marketing, Sales
  Project organization: Project 1, Project 2, ….
An organization usually has 3 different types of relationships between organizational units.
  Reporting structure: To report status information
  Decision structure: To propagating decisions
  Communication structure: To exchange of information

## Slide 5: Functional Organization
Definition: In a functional organization participants are grouped into so-called departments, each of which addresses a function.
Examples of departments:
  Traditional businesses: Research, development, production, sales, finance.
  In software companies the departments correspond to the activities in the software process: Analysis, design, integration, testing departments.
Key properties:
  Projects are usually pipelined through the departments of a functional organization. The project starts in research, then it moves to development, then it moves to production, ….
  Only a few participants are involved in the complete project.
  Separate departments often address the same cross-functional needs (Examples: configuration management, IT infrastructure)

## Slide 6: Example of a Functional Organization
Executive Office
Finance
Production
Sales
Marketing
Region1
Region2
IT
Region1
Region2
IT
Region1
Region2
IT
Region1
Region2
IT
Line organization of a “traditional business“

## Slide 7: Properties of Functional Organizations
Advantages:
  Members of a department have a good understanding of the functional area they support.
  Departments don‘t compete with another to get the support of their support teams
Disadvantages:
  Because each department has its own support team, different work procedures and reporting systems are the rule.
  It is difficult to make major investments in equipment and facilities.
    Example: Two departments with a budget of 50,000 Euro each need a printer that costs 100,000 Euro.
    Both need only 50% of the maximum capacity.
    Neither department can buy it, because they don‘t have sufficient funds.
  High chance for overlap or duplication of work among departments

## Slide 8: Project Organization
In a project organization participants are grouped into projects, each of which has a problem to be solved within time and budget.
Key properties:
  Teams are assembled for a project as it is created. Each project has a project leader.
  All participants are involved in the complete project.
  Teams are disassembled when the project terminates

## Slide 9: Properties of Project Organizations
Advantages
  Very responsive to new project requests
  New people can be hired/selected who are very familiar with the problem or who have special capabilities.
  There is no waste of staff workload
Disadvantages:
  Teams cannot be assembled rapidly. Often it is difficult to manage the staffing/hiring process.
  Because there are “no predefined lines“, roles and responsibilities need to be defined at the beginning of the project

## Slide 10: Matrix Organization
In a matrix organization, participants from different departments of the functional organizastion are assigned to work on projects as they are created.
The project manager and team members may be assigned to the project for <= 100 % of their time
Executive Office
Finance
Production
Sales
Marketing
Project A
Project B
Project C
Participants of Project A
Participants of Project B

## Slide 11: Properties of Matrix Organizations
Advantages:
  Teams for projects can be assembled rapidly
  Scarce expertise can be applied to different projects as needed
  Consistent work and reporting procedures can be used for projects of the same type.
Disadvantages:
  Team members usually are not familiar with each
  Team member have different working styles
  Team members must get used to each other

## Slide 12: When to use a Functional Organization
Projects with high degree of certainty, stability, uniformity and repetition.
  Requires little communication
  Role definitions are clear
When?
  The more people on the project, the more need for a formal structure
  Customer might insist that the test team be independent from the design team
  Project manager insists on a previously successful structure
Notes: We are using several heuristics that have worked well in previous project courses. Give the size of this project, it does not necessarily mean that they are successful in this project.

## Slide 13: When to Use a Project or Matrix Organization
Project with degree of uncertainty
  Open communication needed among members
  Roles are defined on project basis
When?
  Requirements change during development
  New technology develops during project

## Slide 14: Metamodel for Organizations
Functional
Organization
Project
Organization
Matrix
Organization

## Slide 15: Definition: Role
A role is a set of responsibilities
A role is instantiated during a project and assigned to one or more persons.
Instances of roles are often also called players (“who are the key players?“) or stakeholders

## Slide 16: Key Roles in Organizations
Project Manager: The person ultimately responsible for the successful completion of the project
Project Team Member: Participants who are responsible for performing individual activities and tasks (in a project or matrix organization)
Functional Manager: The team member‘s supervisor in the department (in a functional organization)
Upper management: People in charge of the departments or projects

## Slide 17: Assigning Responsibilities To People
Project To Do List
(from your project template)
• Item 1
• Item 2
• Item 3
• Item 4
• Item 5
• Item 6
• Item 7
• Item 8
• Item 9
Item 1
Item 2
Item 9
Role 1
Item 4
Item 5
Item 7
Role 2
Item 3
Item 6
Item 8
Role 3
Person A
Person B
Role 1
Role 2
Role 3
Bindings made During
Project-Initiation Phase
Bindings made during
Hiring, Initial Planning phase
(First team meeting, etc …)

## Slide 18: Towards A Project Role Taxonomy
Management roles
  Organization and execution of the project within constraints. Examples: project manager, team leader.
Development roles
  Specification, design and construction of subsystems. Examples: Analyst, software architect, prgrammer.
Cross functional roles
  Execute project functions. Example: API Liasion, configuration manager
Consultant roles
  Supports in areas where the project participants lack expertise. Examples: End user, client, application domain specialist ( problem domain), technical consultant (solution domain).
Promoter roles
  Deals with change in the organization, application/solution domain or process.

## Slide 19: Hierarchical Project Structure
Often also called centralized organization. Examples: Military, Church, Traditional businesses.
Key property: The organization has a tree structure. Decisions are made at the root and communicated to the leaf nodes. The decision association is also used for reporting and communication.
Advantages:
  Centralized control over project selection
  One set of management and reporting procedures for all project participants across all projects
  Established working relationships among people
  Clearly established lines of authority to set priorities and resolved conflicts
  Authority to pressure people to honor their action items
  Clearly defined career path

## Slide 20: Hierarchical Project Structure
Chief Executive
First Level Manager
(“Front-Line Manager”)
Project Members
Basis of the structure:
Complicated information and control flow
across hierarchical boundaries
A
B
A wants to talk to B: Complicated Information Flow
Control Flow
Information Flow
B wants to make sure A does a certain change: Complicated Control flow

## Slide 21: Example of a Hierarchical Structure: Chief Programmer Team [Brooks 1995]
Chief Programmer
Librarian
Administration
Tester
Junior Programmer
Assistant
Chief Programmer
Senior Programmer
Notes: Totally hierarchical
Talk about the roles: Chief the main dictator, assistant joined the company 2 years ago...
Batch oriented
When talking abou the libriarian, play somebody who is pushing a shopping cart at the Giant Eagle: Dispatching the lineprinter printouts to the various offices!!

## Slide 22: Disadvantages of Hierarchical Structure
Slow response time
  The process of evaluating and approving change requests often takes too long because of long reporting/decision lines.
Difficult to manage the workload of the people:
  People are assigned fulltime to the organization, but projects don’t’ come in a smooth stream.
  Project request might not require the people who are available or their expertise.
Unfamiliarity with application or solution domain area
  People are usually hired for their technical proficiency in a specialty that the organization normally performs.
  They often have only limited experience, if the problem to be solved is outside of their field of expertise.

## Slide 23: Nonhierarchical Project Structure
Key property: The structure has a general graph structure with different edges for the decision, reporting and communication flows. Decisions can be made at various nodes in the graph.

## Slide 24: Nonhierarchical Project Structure
Project
Leader
Coaches
Team
Members
Basis of the structure:
Nonlinear information flow across dynamically formed units
Subsystem Team
Subsystem Team
Subsystem Team
A
B
B wants to make sure A does a certain change: Decision Flow
A wants to talk to B: Communication Flow
Notes: Project-based organizations create bridges within organizations and bridge boundaries outside with customers, suppliers, and competitors. Teams are the foundation unit of these new patterns of interconnection and interdependence. Telecommunications technology is the nervous system that holds these networks together. Groupware is the collaboration support technology that shapes and holds the activity of teams within those networks."
Project-based organizations are based on the fct that ever-shifting networks of teams that cross traditional, formerly forbidden boundaries, linking once-competing organizations into ecosystems of cooperation

## Slide 25: A Nonhierarchical Structure: Egoless Programming [Weinberg 1971]
Analyst
Designer
Librarian
Tester
Programmer

## Slide 26: Observations on Project Organizational Structures
Hierarchical project structure
  “Reports”, “Decides” and “Communicates-With” all mapped on the same association
  Does not work well with iterative and incremental software development process
  Manager is not necessarily always right
Project-based structures
  “Reports”, “Decides” and “Communicates-With”are different associations
  Cuts down on bureaucracy
  Reduces development time
  Decisions are expected to be made at each level
  Hard to manage

## Slide 27: Flexibility of Project Organizations
An organization is flexible, if it allows “late” or “dynamic” bindings between roles and people and information flows between roles.
Late (Static) binding (Cannot be changed after project kickoff):
  Organizational units and information flows are established for the project. (Example: The top level design influences the team structure: At kickoff each subsystem is assigned to a team)
Dynamic binding (Can be changed anytime):
  The organizational relationship changes over time (Example: We start with a hierarchical organization at project kickoff and end with a nonhierarchical organization at project finish time.)
  We recognize the fact that organizational units change over time
    New teams can be formed
    Existing teams can be merged
    An existing team can be removed from the organization

## Slide 28: Methods to keep the Audience involved
One-on-one meetings: Formal and informal meetings with one or two other participants about project issues.
Group meetings: Planned session for some or all project team members (weekly meeting), the client (reviews) or other members of the audience list.
Informal written correspondence: Notes, memos, letters and e-mail to document informal discussions and to share important project information
Written approvals: Formal written agreements about a work product, schedule, resource commitment or a technical approach.

## Slide 29: Key Concepts for Mapping Roles to People
Authority:
  The ability to make binding decisions between people and roles
Responsibility:
  The commitment to achieve specific results.
Accountability:
  Tracking a task performance to a participant.
Delegation:
  Binding a responsibility assigned to one person (including yourself) to another person.

## Slide 30: Authority vs Responsibility vs Accountability
Authority vs Responsibility
  They are similar: Both are upfront agreements. Before you start a project, you agree on who can make decisions and who will ensure that particular results are achieved.
  They are different: Authority focuses on process such as activities and tasks, responsibility focuses on outcome such as work products and deliverables
Responsibility vs Accountability:
  Similarity: Both focus on results
  Difference: Responsibility is a before-the-fact agreement, accountability is an after-the-fact process.
  If you are responsible you should be held accountable.
  If you are not responsible you should not be held accountable.
  Scapegoating: Making somebody accountable who was not responsible

## Slide 31: Linear Responsibility Chart
A linear responsibility chart is a matrix that depicts the role that each project participant will play in different activities identified in the work breakdown structure.
Rows: Project activities
Columns: Roles/Project participants
Entries: Type of responsibility
  P (Primary responsibility): You have committed to ensure that the desired result is achieved
  S (Secondary responsibility): You have committed to some portion of the result
  A (Approval): You are not doing the work, but you will approve what has been done
  R (Review): You will review and comment on the work product of an activity
  O (Output): You will receive the work product of an activity
  I (Input): You will provide input for a task or activity

## Slide 32: Example of a Responsibility Chart
Project Team Team Team
Manager Leader Member A Member B
Develop SPMP
P
Run weekly
meeting
A
S
P
Write SDD
P
S
S
S
  Legend:
  P = Primary responsibility
  S = Secondary responsibility)
  A = Approval

## Slide 33: Another Example of a Responsibility Chart
Project Team Team Team
Manager Leader Member A Member B
Develop SPMP
A
P
• The Project Manager has delegated the
SPMP to Team Member A
• The delegation bypasses the team leader.
Is that a problem?
• Team Member B helps by writing a
section.
S

## Slide 34: Analysing Responsibility Charts identifies Risks
Problem: Somebody is heavily committed.
  Possible Project Management Issues: Not enough time to handle all duties, making too many key decisions, What if this person leaves during the project
Problem: The project manager has no direct responsibilities
  Issues: Will the project manager fully understand status reports?
Problem: An activity requires many approvals
  Issue: Does anyone else have to approve the activity. Are there too many people involved approvals? Is your estimated duration of the activity too optimistic, because the approval is out of your hands?
After you identify an issue, you should address it in your risk management plan.

## Slide 35: Micro Management
Micromanagement is the excessive involvement of a manager in the details of a task assigned to a team member.
Micromanagement is inefficient use of the time and energy of all project participants.
It leads to tension and low morale among all project members.
Why do people micromanage?

## Slide 36: Reasons for Micro Management
The manager is interested in and enjoys the work
The manager is a technical expert and feels he/she can do the job best.
The manager may feel they did not explain the assignment clearly.
The manager is looking for a way to stay involved with the person and or the team.
The manager feels threatended because you have more technical knowledge.
The manager does not have a clear understanding on how to spend project time.
The manager wants to stay up-to-date in case somebody else asks about the work.

## Slide 37: Overcoming Micro Management
Don‘t be defensive when the manager asks questions.
  Doing so make it appear as if you are hinding something and the manager will worry even more.
Thank the micromanager for the interest and time.
  Complaining about micromanagement will cause the micromanager to do it even more.
Offer to explain to the micromanager how you will approach your tasks
Work with the micromanager to develop a scheme for sharing progress and accomplishments.